Week 9 – All parts ordered. Preliminary code finished.

Week 10 – All parts received. Chassis build begun. Servo/wheel subsystem tested.

Week 11 – Chassis complete. Servo/wheel subsystem integrated.

Week 12 – Color sensor subsystem tested. Proximity sensor subsystem tested and integrated. Boundary detection subsystem tested.

Week 13 – Projectile launcher subsystem tested. Subsystem demonstration given.

Week 14 – All subsystems integrated. System debug begun.

Week 15 – System debug finished. Presentation begun. Preliminary demo made.

Week 16 – Presentation finished. Final demonstration given.

Week 17 – Presentation given.